# ESG Stakeholder Interview and Requirements Guide

Financed emissions data and reporting solution

| Document field | Value |
| --- | --- |
| Project | Hanseatic Development Bank ESG financed emissions reporting |
| Purpose | Role-specific interview guide, proposed answers and draft requirements |
| Stakeholders | Seven principal stakeholder groups plus supporting data owners |
| Status | Study guide and draft baseline pending stakeholder validation |
| Prepared for | Business analysis portfolio project |
| Date | 27 September 2026 |

# How to use this guide

This guide allows the Business Analyst to review all stakeholder areas before moving into data profiling and solution design. It avoids asking every stakeholder the same broad questions: each section shows what has already been decided, what the stakeholder should validate and which role-specific questions remain.

Proposed answers and requirements are working assumptions. They become approved requirements only after the responsible stakeholders review and accept them.

## Stakeholder groups

| Stakeholder | Primary contribution | Engagement |
| --- | --- | --- |
| ESG Reporting Manager | Business ownership, methodology, KPIs and approval | Detailed interview and approval |
| ESG Operations team | Operational process, usability and reporting execution | Detailed workshop |
| Data Warehouse team | Integration, history, lineage, refresh and technical controls | Technical workshop |
| Data Stewards | Exceptions, corrections, severity and monitoring | Detailed interview |
| Risk Management | Portfolio analysis, concentration and materiality | Focused interview |
| Internal Audit | Reproducibility, controls and assurance evidence | Control review |
| Senior Management | Executive decisions and presentation | Short strategic validation |

# 1 Cross stakeholder engagement strategy

## What should be asked once

| Decision | Primary owner | Others validate |
| --- | --- | --- |
| Reporting perimeter | ESG Reporting Manager | Risk and ESG Operations |
| Emissions methodology | ESG methodology owner | ESG Reporting and Risk |
| Exception process | Data Steward or Data Governance | ESG Operations and Data Warehouse |
| Technical architecture | Data Warehouse lead | Business Analyst, BI and Security |
| Audit evidence | Internal Audit or controls owner | ESG Reporting and Data Warehouse |
| Executive KPIs | ESG Reporting Manager | Senior Management |

## How to avoid repetition

When a decision already exists, present it as an assumption and ask the next stakeholder to validate feasibility, operational impact or control sufficiency. Do not reopen the entire business question unless the stakeholder identifies a conflict or new risk.

## Recommended sequence

ESG Reporting Manager - completed

Data Stewards - partly completed

ESG Operations team

Data Warehouse team

Risk Management

Internal Audit

Senior Management

Cross-functional decision workshop and formal approval

## Supporting subject matter experts

The lending-system owner, counterparty master-data owner, Finance or FX reference-data owner, ESG methodology owner, Taxonomy reference-data owner and Information Security may be consulted for specific decisions even if they are not regular dashboard users.

# 2 ESG Reporting Manager

Role: business owner responsible for the reporting perimeter, KPI definitions, methodology decisions, publication readiness and explanations to management and auditors.

## Areas completed

| ID | Area | Working decision |
| --- | --- | --- |
| Q-001 | Reporting perimeter | Include active positive exposures at the reporting date; document exclusions and exceptions. |
| Q-002 | Emissions selection | Choose one record using year, validity, completeness, verification and creation-date hierarchy. |
| Q-003 | Missing inputs | Use valid reported data, then approved estimation, otherwise NOT_CALCULABLE. |
| Q-004 | Reporting outputs | Provide executive, analytical, data-quality, Taxonomy, exception and audit views. |
| Q-005 | Approval and audit | Apply business approval, change control, auditability and role-based access. |

## Key requirements

BR-001  Reporting perimeter

Include exposures active on the reporting date with positive outstanding amounts and retain an exclusion reason for all excluded records.

BR-002  Emissions selection

Select no more than one valid emissions record per counterparty and retain the selected record and reason.

BR-003  Missing data

Assign REPORTED, ESTIMATED, NOT_CALCULABLE or EXCLUDED status and retain quality flags.

BR-004  Reporting outputs

Provide KPI, drill-down, historical snapshot and export capabilities appropriate to each user role.

BR-005  Governance

Control approvals, changes, evidence and access before publication.

## Items still requiring confirmation

Exact materiality thresholds

Maximum acceptable emissions-data age

Approved alternative attribution denominator

Formal approver names and delegation rules

Publication criteria when critical exceptions remain open

# 3 Data Stewards

Role: monitor data-quality exceptions, coordinate corrections, validate resolutions, maintain evidence and escalate unresolved issues.

## Interview questions and proposed answers

| ID | Question | Proposed answer |
| --- | --- | --- |
| Q-006 | How should exceptions be assigned? | Assign one accountable owner by affected field, source system and exception type; record supporting owners where needed. |
| Q-007 | How should an exception be corrected and closed? | Correct the source, reload, revalidate, reprocess and close only after evidence and impact review. |
| Q-008 | How should severity be determined? | Use calculation, exposure, record, regulatory, audit and deadline impact. |
| Q-009 | What evidence proves resolution? | Retain original and corrected values, source ID, root cause, evidence, validator, timestamps and calculation impact. |
| Q-010 | How are ageing and escalation controlled? | Monitor age and SLA; escalate overdue high and critical items using an approved matrix. |

## Proposed exception statuses

| Status | Meaning |
| --- | --- |
| NEW | Detected by a validation rule |
| ASSIGNED | Accountable owner identified |
| IN_PROGRESS | Investigation or correction underway |
| PENDING_VALIDATION | Correction submitted for verification |
| RESOLVED | Correction passes validation |
| CLOSED | Evidence and reporting impact accepted |
| REOPENED | Issue recurs or validation fails |
| WAIVED | Authorized acceptance with reason and expiry |

## Draft requirements

BR-006  Ownership

Every exception shall have one accountable owner, severity, status, impact and target date.

BR-007  Correction workflow

Source corrections are preferred; temporary adjustments require approval, evidence and expiry.

BR-008  Severity

Classify and prioritize exceptions using approved impact criteria; unresolved critical items are reporting blockers unless waived.

BR-009  Resolution evidence

An exception may close only when evidence, revalidation and reporting impact are documented.

BR-010  Monitoring

Provide ageing, SLA, escalation and recurrence monitoring by owner and severity.

# 4 ESG Operations team

Role: execute the reporting process, review data submissions, investigate operational issues and prepare reporting outputs.

## Do not repeat

Do not ask this team to redefine the approved reporting perimeter or methodology. Ask whether the approved rules can be operated efficiently and what information users need to complete their work.

## Role specific questions

| ID | Area | Interview question | Why it matters |
| --- | --- | --- | --- |
| Q-011 | Current process | What steps, systems, files and manual checks are used from data receipt to publication? | Identifies process gaps, handoffs and automation opportunities. |
| Q-012 | Operational controls | Which reconciliations and review checkpoints are required during each reporting cycle? | Defines operational control requirements. |
| Q-013 | Exception usability | Which fields, filters, comments and bulk actions are needed to investigate exceptions? | Shapes the exception-management interface. |
| Q-014 | Refresh and cut-off | What cut-off dates, refresh frequency and rerun process are required? | Defines the reporting timetable and data availability. |
| Q-015 | Output preparation | Which extracts, narratives and review packs must be produced? | Defines operational exports and handover outputs. |

## Proposed answers

Maintain a visible workflow from received data through validation, calculation, review and publication.

Reconcile record counts and exposure totals to source systems at each reporting snapshot.

Allow exception filtering by owner, severity, status, age, counterparty and affected exposure.

Support controlled reruns after validated corrections without overwriting earlier reporting snapshots.

Provide exportable review packs with KPI definitions, coverage, exceptions and period-on-period movements.

## Draft requirements

BR-011  Process visibility

The solution shall show the reporting-cycle status and completion of required control steps.

BR-012  Reconciliation

The solution shall reconcile source counts and exposure totals with processed and reported totals.

BR-013  Operational usability

The solution shall support filters, comments, assignments and authorized bulk actions for exception management.

BR-014  Cut-off and reruns

The solution shall support defined cut-off dates, controlled reruns and immutable published snapshots.

BR-015  Reporting packs

The solution shall generate approved operational review outputs and exports.

# 5 Data Warehouse team

Role: integrate source data, implement transformations, preserve history and operate reliable data pipelines.

## Assumptions to validate

Six principal source domains will be integrated: loans, counterparties, emissions, FX, sector factors and Taxonomy mappings.

Raw source data must remain unchanged.

Selected and calculation-ready layers must be unique at the required business grain.

Historical reporting snapshots and rule versions must be retained.

## Role specific questions

| ID | Area | Interview question |
| --- | --- | --- |
| Q-016 | Sources | How are each source's owner, interface, schema, delivery method and refresh schedule defined? |
| Q-017 | Architecture | Which raw, standardized, validated, selected and reporting layers are required? |
| Q-018 | History | How will effective dates, late-arriving data, restatements and reporting snapshots be retained? |
| Q-019 | Controls | Which automated completeness, uniqueness, referential-integrity and reconciliation checks are required? |
| Q-020 | Operations | What monitoring, restart, incident, performance and recovery requirements apply to the pipeline? |

## Proposed target flow

Source extraction -> immutable raw layer -> standardized layer -> validation and exception layer -> selected reference and emissions records -> calculation layer -> semantic model -> Power BI

## Draft requirements

BR-016  Source contracts

Each source shall have a documented owner, schema, delivery mechanism, frequency and quality expectation.

BR-017  Layered architecture

The warehouse shall separate raw, standardized, validated, selected and reporting-ready data.

BR-018  History

The warehouse shall preserve effective dates, source timestamps, snapshot dates and prior published results.

BR-019  Automated controls

The pipeline shall execute completeness, uniqueness, referential-integrity and reconciliation rules and write failures to the exception layer.

BR-020  Pipeline monitoring

The solution shall record load status, row counts, failures, retries, processing times and recovery outcomes.

# 6 Risk Management

Role: analyse emissions exposure and concentration, understand uncertainty and incorporate results into portfolio risk discussions.

## Role specific questions

| ID | Area | Interview question |
| --- | --- | --- |
| Q-021 | Risk decisions | Which portfolio decisions should financed emissions information support? |
| Q-022 | Dimensions | Which sector, geography, product, counterparty and maturity breakdowns are required? |
| Q-023 | Materiality | Which exposure or KPI thresholds identify a material concentration or data gap? |
| Q-024 | Uncertainty | How should reported, estimated, stale and not-calculable results be presented and interpreted? |
| Q-025 | Comparison | Which period, target, scenario or benchmark comparisons are required? |

## Proposed answers

Allow analysis by sector, country, product, counterparty, calculation method and quality status.

Show absolute emissions, exposure, intensity, concentration and coverage together.

Keep estimated and not-calculable exposure visible rather than treating missing information as zero.

Support period comparison with explanations for perimeter, source and methodology changes.

## Draft requirements

BR-021  Risk analysis

The solution shall support approved portfolio dimensions and concentration views.

BR-022  Materiality

The solution shall apply approved thresholds and highlight material concentrations and data gaps.

BR-023  Uncertainty

Reported, estimated, stale and not-calculable results shall remain separately identifiable.

BR-024  Comparability

Period comparisons shall distinguish genuine portfolio movement from methodology, perimeter and data-quality changes.

# 7 Internal Audit

Role: assess whether the process, calculations, controls and evidence are appropriately designed and consistently operated.

## Role specific questions

| ID | Area | Interview question |
| --- | --- | --- |
| Q-026 | Reproducibility | What evidence is required to reproduce a reported KPI and selected exposure result? |
| Q-027 | Control evidence | Which validation, reconciliation, review and approval records must be retained? |
| Q-028 | Change control | How should rule, mapping, factor and transformation changes be versioned and approved? |
| Q-029 | Access | Which segregation-of-duties and access-review controls are required? |
| Q-030 | Retention | How long must source snapshots, exceptions, approvals and published outputs be retained? |

## Minimum evidence chain

Published KPI -> portfolio result -> exposure result -> calculation inputs -> selected records -> source record IDs -> validation outcomes -> rule version -> approval evidence

## Draft requirements

BR-026  Reproducibility

Every published result shall be reproducible from retained source and transformation evidence.

BR-027  Control log

The solution shall retain validation, reconciliation, review, approval and exception-resolution evidence.

BR-028  Versioning

Rules, mappings, factors and transformations shall have effective dates, versions and approvals.

BR-029  Access governance

Privileged access and conflicting duties shall be restricted and periodically reviewed.

BR-030  Retention

Evidence shall be retained according to an approved retention schedule.

# 8 Senior Management

Role: use concise portfolio information to understand performance, exposure, material risks and unresolved reporting limitations.

## Role specific questions

| ID | Area | Interview question |
| --- | --- | --- |
| Q-031 | Decisions | Which management decisions should the executive view support? |
| Q-032 | KPIs | Which five to eight KPIs must appear on the first page? |
| Q-033 | Materiality | Which movements or exceptions require executive attention? |
| Q-034 | Presentation | What level of sector, geography and trend detail is useful without overwhelming the audience? |
| Q-035 | Frequency | When and how should the executive report be delivered and approved? |

## Proposed executive KPIs

| KPI | Management meaning |
| --- | --- |
| Total valid exposure | Portfolio value included in the reporting perimeter |
| Financed Scope 1 and 2 emissions | Absolute attributed emissions |
| Financed emissions intensity | Emissions relative to exposure |
| Calculation coverage | Share of valid exposure with calculated emissions |
| Reported versus estimated coverage | Reliance on reported and proxy data |
| Not-calculable exposure | Material reporting gap |
| Top sector concentrations | Areas driving emissions or exposure |
| Critical unresolved exceptions | Remaining publication or control risk |

## Draft requirements

BR-031  Executive summary

The first page shall show a concise set of approved KPIs, trends and material warnings.

BR-032  Material movements

The solution shall highlight material period changes and provide their principal drivers.

BR-033  Limitations

The executive view shall disclose coverage limitations, estimation reliance and unresolved critical exceptions.

BR-034  Controlled distribution

Executive outputs shall follow the approved reporting timetable, review process and access restrictions.

# 9 Cross functional decisions and next steps

## Decision log for the joint workshop

| Decision | Recommended participants | Required outcome |
| --- | --- | --- |
| Materiality thresholds | ESG Reporting, Risk, Audit | Approved exposure and KPI impact thresholds |
| Data staleness | ESG methodology, Reporting, Risk | Maximum acceptable emissions and factor age |
| Alternative denominator | ESG methodology, Finance, Audit | Approved hierarchy when EVIC is unavailable |
| Reporting blockers | ESG Reporting, Data Governance, Audit | Publication criteria and waiver authority |
| Exception SLA | Data Stewards, source owners, ESG Operations | Response and resolution targets by severity |
| Snapshot and rerun policy | ESG Operations, Data Warehouse, Audit | Rules for late corrections and republishing |
| Retention period | Internal Audit, Legal or Compliance, Data Warehouse | Approved evidence-retention schedule |
| Executive KPI set | Senior Management, ESG Reporting, Risk | Final first-page KPIs and material alerts |

## Requirements validation checklist

Each requirement has a unique ID and accountable business owner.

Assumptions are separated from approved decisions.

Conflicting stakeholder responses are recorded in the decision log.

Each requirement is specific, testable and traceable to a business need.

Calculation rules define inputs, conditions, outputs and failure treatment.

Data-quality rules define severity, ownership and evidence requirements.

Technical requirements do not silently change the approved methodology.

Acceptance criteria and test cases are created before development begins.

## Next project stage

After the stakeholder assumptions are validated, move to source-data profiling and requirements traceability. Profile each table against the approved business rules, quantify failures, confirm the business grain and create the logical data model, source-to-target mapping, exception table design and acceptance criteria.

## Recommended deliverables

Stakeholder register and RACI

Approved business requirements document

Decision and assumption log

Requirements traceability matrix

Data profiling report

Logical data model

Source-to-target mapping

Data-quality rule catalogue

Calculation specification

Dashboard wireframes and acceptance criteria